EBU6304 Software Engineering Group Project

2025-26

| Group number | 53 |  |
| --- | --- | --- |
| member 1 | QM no: 231225867 | Name: Siyuan Zhu |
| member 2 | QM no: 231225742 | Name: Gang Yang |
| member 3 | QM no: 231225889 | Name: Taiyu Chen |
| member 4 | QM no: 231225786 | Name: Zetang Liu |
| member 5 | QM no: 231225878 | Name: Jiongche Xin |
| member 6 | QM no: 231225797 | Name: Runxi Miao |

First report

- Requirements

  - Fact-Finding Techniques

To better understand the needs of key users in the TA recruitment process, we selected semi-structured one-on-one interviews as the core fact-finding technique, targeting TA applicants and Module Organisers (MOs) as direct stakeholders.

This semi-structured interview method combines the rigor of structured fixed-core question modules with the flexibility of unstructured open-ended inquiries. Fixed questions ensure consistent collection of core requirement information, while open communication allows interviewees to express unanticipated needs or pain points, avoiding omissions of key user demands.

The interview process is streamlined into three efficient stages to support agile rapid iteration and quick feedback:

Pre-interview Preparation: We designed a modular semi-structured outline, and prepared recording tools (with consent) and user story draft templates.

Interview Implementation: Each 20–30 minute session started with a project briefing, followed by modular questioning and targeted follow-up probes; key demands and pain points were recorded in real time.

Post-interview Sorting (within 24 hours): Recordings were transcribed and valid data collated; insights were transformed into standard agile user stories, high-frequency demands were marked as high-priority backlog items.

Findings from TA Applicant Interviews:

Applicants care most about clear information, transparent rules, and visible outcomes. Before applying, they want to see detailed module requirements, especially required skills and subject knowledge. They also expect the system to make the application rules explicit, such as the limit of applying for up to three positions and so on.

Applicants also highlighted the weakness of the previous process, which relied on questionnaires and email. The main problem was the lack of transparency, especially after submission. As a result, the new system should clearly show application outcomes, such as whether the applicant is rejected, selected, or still under review.

Findings from MO Interviews:

The MO interviews showed that organisers focus mainly on workflow clarity and manageability. From their perspective, the recruitment process should follow a clear order: publishing positions, presenting required skills or knowledge, receiving applications, reviewing applicant information and CVs, and then making decisions.

MOs considered two functions especially important: clear job posting and efficient applicant review. They also believed that applicants should be able to see the job requirements clearly before applying, in order to reduce unsuitable applications and improve efficiency.

Regarding AI, the feedback suggested that AI is not essential to the core workflow. The priority is to ensure that the recruitment system itself works effectively. AI may be added later as an enhancement, but it is not a basic requirement.

  - Iteration Planning

Basic Iteration Information

Iteration Goal: Deliver the core MVP, complete all very high priority user stories, and implement the core processes for the three roles; Cycle: 2 weeks; Deliverables: Software v1.0, code and test-related documents.

Core Task Breakdown and Acceptance Criteria

1. TA Applicant Role

- US01 (Create Applicant Profile): Frontend implements a personal information form (including core fields such as name and student ID, as well as non-null/format validation); Backend designs a profile table associated with the user table, implements a submission interface and performs permission control; Acceptance Criteria: Information can be saved normally, duplicate creation prompts an error, and unlogged/non-applicant users cannot operate.

- US03 (Upload CV): Frontend implements a file upload component, restricting to PDF/Word formats, ≤10MB in size, and displays upload progress; Backend implements a file storage service and upload/download interfaces, associated with the applicant's account; Acceptance Criteria: Only specified formats are allowed for upload, and after upload, preview and download are available; non-owners cannot access.

- US04 (Browse Available Jobs): Frontend implements a job list page, supporting pagination (10 items per page by default) and sorting by deadline; Backend implements an interface that only returns jobs in open status; Acceptance Criteria: Only open jobs are displayed, pagination switching is smooth without lag.

- US06 (View Job Details): Frontend implements a job details page, displaying complete information such as job description and requirements; Backend implements a details query interface to handle invalid job ID scenarios; Acceptance Criteria: Details are complete, the apply button is hidden for expired jobs, and a 404 prompt is displayed for invalid IDs.

- US07 (Submit Application): Frontend implements an application confirmation pop-up and submission logic; Backend implements an application interface to verify information completeness and avoid duplicate applications; Acceptance Criteria: Applications can be submitted normally, and interception and prompts are provided for incomplete information, duplicate applications, and expired jobs.

- US08 (View Application Status): Frontend implements an application list, sorted in reverse order of submission time, with application status distinguished by different colors; Backend implements an interface that only returns the current user's applications; Acceptance Criteria: Only the user's own applications are displayed, status is synchronized with MO updates, and an empty prompt is displayed when there are no applications.

2. MO Role

- US12 (Create Job Post): Frontend implements a job posting form (including fields such as job description and deadline, as well as validation); Backend implements a posting interface that only allows MO role to call, with the default job status as open; Acceptance Criteria: Jobs can be posted normally, the deadline must be later than the current date, and non-MO users cannot operate.

- US14 (View Applicant List): Frontend implements an applicant list, supporting filtering by application status; Backend implements an interface that only returns applicants for jobs posted by the MO themselves; Acceptance Criteria: Only applicants for their own jobs can be viewed, the filtering function works normally, and an empty prompt is displayed when there are no applicants.

- US15 (Review Applicant Details and CV): Frontend implements an applicant details page, displaying complete information and CV preview/download entry; Backend implements a details interface with permission isolation; Acceptance Criteria: Applicant information and CV can be viewed, a corresponding prompt is displayed when no CV is uploaded, and applicants of other MOs cannot be viewed.

- US16 (Update Applicant Decision): Frontend implements a status update dropdown box and confirmation pop-up; Backend implements a status update interface that only allows MO to operate on applicants for their own jobs; Acceptance Criteria: Status can be updated to selected/rejected/waitlisted, updates are synchronized to the applicant's end, and permission isolation takes effect.

3. Admin Role

- US17 (View TA Workload Summary): Frontend implements a workload summary table, supporting sorting by total workload, visible only to admins; Backend implements a summary interface to count the number of assigned courses and total workload of selected TAs; Acceptance Criteria: Only admins can access, data statistics are accurate, the sorting function works normally, and an empty prompt is displayed when there is no data.

  - Prioritisation

(1). Must Have (With the highest priority)

These are the core functions of the Minimum Viable Product (MVP), without which the basic recruitment process cannot be completed. They include TA-side functions (create/edit profile, upload CV, browse/view positions, submit applications, check application status) , MO-side functions (post positions, view applicant information, review admissions, select/reject/waitlist applicants), and Administrator-side functions (count TA workload), covering the core link of registration, application, review and result inquiry as the foundation of system operation.

(2). Should Have (With high priority)

These are important experience optimization functions that can significantly improve efficiency. They include position filtering/search jobs, edit/close positions, workload record filtering, and form draft saving, multi-channel result notification, online interview check-in. These features have low development cost and high user value, solving secondary pain points.

(3). Could Have (with medium priority)

These are value-added expansion functions promoted when resources are sufficient, such as AI skill matching and AI workload balancing suggestions for MO and admin respectively. They assist review and management but are non-core and do not affect basic processes.

(4). Want to Have (With low priority)

They serve only a minority of  users and can be delayed if resources are insufficient. They include system skin customization, Chinese-English bilingual support, TA work experience management, personalized position push, and personal application information. They have no impact on the core recruitment process and low commercial value.

  - Estimation Methods

For this iteration, we use Story Point Estimation combined with Expert Judgment as the main effort estimation method.

- Each user story is assigned story points based on complexity, development effort, and risk.

- The team estimates together to ensure consistency and reduce bias.

- We also refer to historical experience (similar tasks in previous projects) to adjust the final estimation.

This method helps us reasonably plan workload, arrange development tasks, and control the progress of Iteration 1.

- Supporting material

Include supporting materials, such as interview questions, survey results, and customer feedback etc (if applicable).