EBU6304 Software Engineering Group Project

2025-26

| Group number | 53 |  |
| --- | --- | --- |
| member 1 | QM no: 231225867 | Name: Siyuan Zhu |
| member 2 | QM no: 231225742 | Name: Gang Yang |
| member 3 | QM no: 231225889 | Name: Taiyu Chen |
| member 4 | QM no: 231225786 | Name: Zetang Liu |
| member 5 | QM no: 231225878 | Name: Jiongche Xin |
| member 6 | QM no: 231225797 | Name: Runxi Miao |

First report

- Requirements

  - Fact-Finding Techniques

To identify practical requirements for the TA recruitment system, our group used semi-structured one-to-one interviews as the main fact-finding technique. We focused on two direct stakeholder perspectives: TA applicants and Module Organisers (MOs). This method was appropriate because it allowed us to keep a consistent set of core questions while also exploring unexpected concerns and workflow details raised during discussion.

The interviews helped us clarify the real scope of the system. First, the TA role in this project is not a shift-booking role. It is a semester-based recruitment process, so applicants do not need to choose working time slots. Second, TA applicants care most about clear job information, especially required skills and subject knowledge, before they apply. Third, applicants and organisers both emphasised that the system should make key rules explicit, including the rule that a TA may apply for up to three positions and may be selected for up to three positions. The interviews also confirmed that CV upload should support PDF and DOC formats, while the system itself should remain based on simple file storage rather than database technology.

Another important finding was the weakness of the previous process. The earlier recruitment workflow mainly relied on questionnaires and email, which made the process unclear and not transparent enough, especially after submission. Therefore, the new system should allow applicants to track outcomes clearly, including whether an application is under review, rejected, or selected. From the MO perspective, the most important issue was workflow clarity: posting jobs, showing requirements clearly, reviewing applications and CVs, and recording decisions in an orderly way.

The interviews also helped us define the MVP boundary. Although AI-based functions were discussed, both stakeholder perspectives indicated that AI is not essential to the core workflow at this stage. Therefore, our current backlog focuses on making the recruitment process itself complete, understandable, and manageable. In addition, the admin-side workload monitoring requirement was derived from the project handout, which explicitly requires the system to support checking each TA’s overall workload. These findings were then reflected in our backlog and used to decide what should be included in Iteration 1.

  - Iteration Planning

Iteration 1 Plan

The goal of Iteration 1 is to define and validate the core Minimum Viable Product (MVP) for the TA recruitment system. In this iteration, our team focuses on the end-to-end workflow required by the three main roles, while also completing the prototype for all main user flows. The first iteration does not aim to finish every possible feature. Instead, it prioritises the most important stories needed to make the system usable and coherent at a basic level.

Based on the current backlog, Iteration 1 concentrates on four groups of stories.

1.2.1 System-Level Role

First, at the system level, the team includes User Login (US20) and Role-Based Access Control (US22), because a three-role web system needs a clear entry point and permission boundaries before other functions can work reliably.

1.2.2 TA Applicant Role

Second, for the TA applicant role, the core stories are Create Applicant Profile (US01), Upload CV (US03), Browse Available Jobs (US04), View Job Details (US06), Submit Application (US07), and View Application Status (US08). These stories support the main applicant journey from preparation to submission and result tracking.

1.2.3 Module Organiser Role

Third, for the MO role, Iteration 1 includes Create Job Post (US12), View Applicant List (US14), Review Applicant Details and CV (US15), and Update Applicant Decision (US16), which together support the essential review and selection workflow.

1.2.4 Module Organiser Role

Fourth, for the admin role, View TA Workload Summary (US17) is included as the key monitoring function.

The acceptance criteria for these stories were refined using both the handout and interview findings. For example, CV upload is restricted to PDF or DOC files; applicants may apply for at most three jobs; duplicate, expired, or closed-job applications are blocked; application status must be shown clearly, including rejected outcomes; and the system must prevent a TA from being selected for more than three jobs. In addition, all records are planned to be stored using simple file-based formats such as CSV or JSON, in line with the project requirements.

Stories planned for Iteration 2 mainly include higher-value supporting functions and experience improvements, such as Edit Applicant Profile (US02), View Selection Result and Assignment Details (US10), Edit or Close Job Post (US13), View Workload Alerts (US19), User Logout (US21), and View My Posted Jobs (US23). This plan keeps Iteration 1 focused on the core workflow, while leaving the less essential features to later iterations.

  - Prioritisation

We used the prioritisation approach introduced in the course to organise backlog items according to implementation necessity, user value, and delivery feasibility. The purpose of this prioritisation is to make sure that early iterations focus on the functions that are essential for a working TA recruitment system, while less critical features are postponed until the core process is stable.

(1) Must Have (highest priority)

These are the core functions required for the MVP. Without them, the basic recruitment workflow cannot be completed. They include User Login and Role-Based Access Control, TA-side functions such as creating a profile, uploading a CV, browsing jobs, viewing job details, submitting an application, and checking application status, MO-side functions such as posting jobs, viewing applicants, reviewing applicant details and CVs, and updating decisions, and the admin-side workload summary function. Together, these stories support the essential flow of access, application, review, decision, and workload monitoring.

(2) Should Have (high priority)

These are important functions that improve workflow efficiency and usability, but the system can still operate without them in the first MVP version. They include Edit Applicant Profile, View Selection Result and Assignment Details, Edit or Close Job Post, View Workload Alerts, and View My Posted Jobs. These features make the system easier to manage and improve clarity for both applicants and organisers.

(3) Could Have (medium priority)

These are useful supporting functions that bring additional convenience but do not affect the basic recruitment process. They include Filter and Search Jobs, Withdraw Application, Acknowledge Selection Result, Filter Workload Records, and User Logout. These features improve interaction quality and data handling, but they can reasonably be delivered after the core workflow is stable.

(4) Want to Have (low priority)

These are functions that may improve the system in future versions but are outside the current MVP scope. Based on interview feedback and current project constraints, this category includes AI-based matching or workload suggestions, preference ranking for applicants, notification enhancements, and other interface-level improvements such as personalized recommendations. They may add value later, but they are not necessary for delivering the core recruitment workflow in the current stage.

  - Estimation Methods

For this project, we used story points together with team discussion to estimate backlog items. Instead of trying to predict exact hours, we used story points to compare stories by relative effort. This was more practical for our project, because some implementation details were still being refined and we needed a simple way to judge what could realistically fit into each iteration.

Our team estimates stories collaboratively during backlog discussion. We use a small relative scale, mainly 2, 3, and 5 story points, to keep estimation simple and consistent. Stories with limited interface and logic complexity, such as simple updates or single-purpose record display, are estimated lower. Stories that involve more validation, file handling, permission control, or multi-step workflow logic are estimated higher. For example, User Logout and Edit Applicant Profile are relatively small stories, while Submit Application, Create Job Post, Update Applicant Decision, and Role-Based Access Control require more complex checks and therefore receive higher estimates.

We used team judgment when discussing each story, based on our understanding from the lectures, the prototype, and the expected implementation work. If team members initially disagree, the final estimate is reached through discussion of assumptions, dependencies, and risk. These estimates are then used together with prioritisation results to support iteration planning. In practice, high-priority stories with manageable effort are scheduled earlier, while larger or more uncertain stories are arranged carefully to avoid overloading one iteration. This helps us keep Iteration 1 focused on a realistic MVP scope.

- Supporting material

Appendix A. Interview Overview

To support requirement finding, our group used semi-structured interviews based on two main stakeholder perspectives: TA applicants and Module Organisers (MOs). The interviews aimed to clarify the real workflow, identify user concerns, and refine the MVP scope. A fixed set of core questions was used in each interview, with follow-up questions added when necessary to explore specific pain points or rule details.

The interview results were used to refine the backlog, especially for application rules, CV upload requirements, transparency of recruitment outcomes, MO workflow design, and workload-related constraints.

Appendix B. Selected Interview Questions and Reference Answers

1. What is the nature of a TA role in this system? Do applicants need to choose working time slots?

Answer: No. This is not a part-time shift booking system. The TA role covers the whole semester. Once a student is selected for a module, detailed work arrangements will be assigned later by the corresponding MO.

2. What information do TA applicants care about most before applying?

Answer: Applicants mainly care about the required skills and subject knowledge for the module, such as Python, VHDL, Java, and similar requirements.

3. How many positions can a TA applicant apply for?

Answer: A TA applicant can apply for at most three positions, and can also be selected for at most three positions.

4. What file formats should the system support for CV upload?

Answer: CV upload should support PDF or DOC. Because the project does not use a database, files can be managed in local folders, while references can be stored in JSON or CSV records.

5. What was the main problem in the previous TA recruitment process?

Answer: The old process mainly relied on questionnaires and email, and the major problem was poor transparency.

6. Do applicants want the recruitment process to be more transparent?

Answer: Yes. At minimum, applicants want to know clearly whether they are rejected, selected, or still under review.

7. Which is better: explicit rejection or silent rejection?

Answer: Explicit rejection is better, especially if the system may later support re-application or reassignment.

8. How should applicants receive updates?

Answer: System notifications may provide a better experience, although email is still useful for management and timely delivery.

9. What matters most from the MO perspective?

Answer: MOs care about workflow clarity and manageability. The main process should be: posting jobs, presenting requirements clearly, receiving applications, reviewing profiles and CVs, and then making decisions.

10. Are AI-based functions essential in the current version?

Answer: No. AI may be considered later as an enhancement, but it is not essential to the core recruitment workflow.

Appendix C. Traceability from Interview Findings to Backlog

| Interview finding | Backlog implication | User story |
| --- | --- | --- |
| TA recruitment is semester-based, not shift-based | The system scope focuses on recruitment and assignment, not time-slot booking | US04, US06, US07, US10, US12 |
| Applicants care about required skills and subject knowledge | Job details must show requirements clearly before application | US06, US12 |
| Applicants can apply for at most three positions | Application submission includes a three-job limit | US07 |
| TAs can be selected for at most three positions | MO decision update and admin workload monitoring must reflect this limit | US16, US17, US19 |
| CV upload should support PDF or DOC | CV upload story includes file-format restrictions | US03 |
| The previous process lacked transparency | Application status must be visible and updated clearly | US08, US10, US14, US15, US16 |
| Explicit rejection is preferred | Rejected status should be shown clearly in the application status view | US08, US16 |
| MOs need workflow clarity | MO-side stories focus on job posting, applicant review, and decision handling | US12, US13, US14, US15, US16, US23 |
| AI is not essential to the MVP | AI-related stories are deferred and not included in the current MVP |  |